# Federal Research Needs — Digital Infrastructure Interoperability

Talking Points · RTCC Meeting · May 2026 Matt Miller — state-side perspective on a national problem

Framing: state DOTs are individually responsible for safe, efficient, multi-jurisdictional corridors. The digital infrastructure connecting them is decentralized and unevenly conformant; states cannot harmonize it from where they sit. The recommendations below are research investments shaped to a 2–3 year federal RD&T cycle, additive to existing FHWA / ITS-JPO / TFHRC / NCHRP / NPMRDS / AASHTO standards work. None propose any product, system, or service for adoption.

## A. Feeds, Standards, and Interoperability Measurement

### 1. Measurement-of-Interoperability Research

- State lens: A state TMC consuming neighbor feeds has no federally-curated baseline against which to judge what it’s receiving.

- Horizon: Phase 1 methodology + baseline (6mo) → Phase 2 continuous measurement (24mo) → Phase 3 longitudinal trends (36mo).

- Owner: FHWA RD&T / TFHRC, NCHRP support.

- Output: Open methodology, public per-producer measurements.

### 2. Authoritative Cross-Specification Crosswalk Research

- State lens: Every state reinvents WZDx↔TMDD↔CIFS translation; the translations diverge silently.

- Horizon: Crosswalk authoring (9mo) → reference implementation + pilot (24mo) → standards submission (30mo).

- Owner: FHWA RD&T with SAE, ITE, AASHTO.

- Output: Reference crosswalks + open-source normalization implementation.

### 3. Sub-State and Regional Layer Research

- State lens: Cities, counties, toll authorities, tribal agencies publish feeds that overlap incompatibly with the state’s. The state cannot harmonize these alone.

- Horizon: Inventory (6mo) → conformance/overlap analysis (18mo) → harmonization policy options (30mo).

- Owner: FHWA RD&T + NCHRP.

- Output: Inventory, conformance assessment, policy-lever analysis.

### 4. Non-WZDx Federal-Partner Feed Integration Research

- State lens: State TMCs use NWS Alerts, CBP Wait Times, NPS Road Events, IPAWS ad hoc with no canonical fusion guidance.

- Horizon: Feed inventory (9mo) → reference architecture (24mo) → state pilot (36mo).

- Owner: FHWA RD&T with FEMA, NWS, CBP.

- Output: Reference architecture and fusion patterns.

### 5. Provenance and Lineage Standards Research

- State lens: Cross-feed event fusion is not auditable today; no provenance schema exists for which feed contributed which field.

- Horizon: Schema (9mo) → reference implementation (24mo) → integration with WZDx and adjacent specs (36mo).

- Owner: TRB Cooperative Research Program.

- Output: Provenance schema + reference implementation.

## B. Data Quality, Measurement, and Validation

### 6. Standardized Data Quality Index Methodology Research

- State lens: Each state and each vendor uses its own “quality” definition; cross-comparison is therefore not possible.

- Horizon: Methodology (9mo) → pilot scoring at scale (24mo) → publication + governance (30mo).

- Owner: FHWA RD&T + NCHRP.

- Output: Open, versioned DQI methodology with reference scores.

### 7. Ground Truth and Predictive Model Validation Research

- State lens: States deploy predictive analytics with each implementation defining its own “good enough.” No shared validation framework.

- Horizon: Protocol design (9mo) → dataset collection (24mo) → publication (36mo).

- Owner: FHWA RD&T, TFHRC, NCHRP.

- Output: Ground-truth protocols + reference validation datasets.

### 8. Coverage Gap and Cross-State Correlation Research

- State lens: A state planning multi-state strategy has no federally-curated view of where the national event picture is incomplete.

- Horizon: Methodology + initial assessment (12mo) → continuous updating (30mo) → reporting interface (36mo).

- Owner: FHWA RD&T.

- Output: Methodology + ongoing public coverage assessment.

## C. Operations Workflows and Coordination

### 9. Multi-State Closure & Diversion Coordination Research

- State lens: Multi-state freight-corridor closures coordinate by phone and email between TMCs. No protocol or data-exchange standard exists for operational tempo.

- Horizon: Process/gap analysis (9mo) → protocol design (24mo) → multi-corridor pilot (36mo).

- Owner: FHWA RD&T with AASHTO.

- Output: Reference coordination protocol + data-exchange spec.

### 10. DMS Messaging Conformance and Effectiveness Research

- State lens: Same incident, signed differently in each state the driver passes through. Effectiveness cost is uncharacterized.

- Horizon: Cross-state audit (9mo) → effectiveness study (24mo) → pattern library (36mo).

- Owner: FHWA RD&T with state DOTs.

- Output: Empirical effectiveness findings + recommended cross-state pattern library.

### 11. Truck-Parking Sensor Data Quality Research

- State lens: MAASTO shows federal coordination works at the protocol level; sensor data quality is the limiting factor (Illinois sites self-flagging as untrusted).

- Horizon: Failure-mode characterization (9mo) → calibration methodology (24mo) → reference deployment guidance (36mo).

- Owner: FHWA RD&T + TFHRC sensors lab.

- Output: Sensor reliability research + calibration methodology.

## D. Compliance, Regulatory, and Permit Interoperability

### 12. IPAWS Road-Impact Authoring Conformance Research

- State lens: State DOT on-ramp from operational events to CAP-compliant authoring is unclear and inconsistent.

- Horizon: State survey (9mo) → methodology + assessment (24mo) → integration patterns (30mo).

- Owner: FHWA RD&T with FEMA IPAWS Program Office.

- Output: Conformance methodology + per-state assessment.

### 13. OS/OW Permit-Rule Interoperability Research

- State lens: State permit-rule digitization is progressing individually; cross-state corridor consistency in structure and vocabulary remains poor. Carriers and routing engines absorb the cost.

- Horizon: Encoding survey (9mo) → data model (24mo) → NASCO corridor pilot (36mo).

- Owner: FHWA RD&T with NASCO and AASHTO.

- Output: Permit-rule data model + exchange specification.

### 14. Bridge-Clearance and Restriction Data Interoperability Research

- State lens: Bridge clearance data is heterogeneous across states (units, datum, posted vs. measured); over-height routing fails at state lines.

- Horizon: Inventory survey (9mo) → data model (24mo) → pilot exchange (36mo).

- Owner: FHWA RD&T with AASHTO Bridges Committee.

- Output: Standard exchange format.

## E. Decision Support and Asset Management

### 15. Asset Health & ITS Equipment Status Interoperability Research

- State lens: Cameras, DMS, RWIS, V2X RSU health data exists per-state with no exchange standard. Cross-state coordination and federal asset-management RD&T both suffer.

- Horizon: Requirements (9mo) → schema + reference implementation (24mo) → three-state pilot (36mo).

- Owner: FHWA RD&T + TFHRC operations lab.

- Output: Equipment status schema + reference implementation.

### 16. Transportation IFC/BIM Profile Research

- State lens: States are being asked to deliver digitally. IFC was designed for vertical construction; transportation use is inconsistent. The Letter Report’s “accelerating project delivery” promise depends on this profile existing.

- Horizon: Requirements + profile draft (12mo) → pilot exchange (24mo) → standards submission (36mo).

- Owner: TFHRC infrastructure RD&T.

- Output: Transportation IFC profile + reference exchange tooling.

## F. Vendor Transparency and Practitioner Costs

### 17. Independent Comparative Evaluation Methodology for Commercial Data Products

- State lens: Each procurement cycle replicates substantially the same RFP and vendor-comparison work. No federally-curated methodology exists; cost to states is direct and recurring.

- Horizon: Methodology (9mo) → empirical evaluation cycle (24mo) → publication (30mo).

- Owner: FHWA RD&T + NCHRP joint topic.

- Output: Open methodology + empirical findings. Not procurement recommendations or product endorsements.

### 18. Downstream-Cost Research on TFHRC External-Engagement Constraints

- State lens: As state-side consumers of federal research, the constraints flagged in Letter Report Recommendation 2 (HSIS dark-out, reduced AMRP detail, reduced conference engagement) are not abstract; they each have measurable downstream cost.

- Horizon: Practitioner survey (6mo) → empirical assessment (18mo) → synthesis report (24mo).

- Owner: TRB Cooperative Research Program.

- Output: Empirical characterization to inform internal FHWA process change.

## Voting Strategy Notes (For Matt — Not For Distribution)

If the Committee proceeds to vote-by-item rather than collective deliberation, prioritize defense of these as the highest-leverage / lowest-cost: - A.1 (measurement of interoperability) — operationalizes Rec. 5 directly, hardest to argue against on principle. - A.2 (crosswalks) — small research investment, large national leverage, no political risk. - A.5 (provenance) — short timeline, small scope, enables auditability. - C.1 (multi-state closure/diversion) — most politically alignable across the state DOT seats on the committee.

Politically delicate (be prepared to negotiate or trade): - F.1 (vendor evaluation) — commercial members (IIHS, ATRI, AAA Foundation) may resist; offer trade for F.2 if needed. - F.2 (TFHRC engagement downstream cost) — asks TRB to study FHWA’s own constraints; will need careful framing. - B.2 / B.3 (ground-truth, coverage gap) — may overlap with existing NPMRDS-adjacent work; be ready to differentiate.